Jenna Health Core Development Plan

Project: Jenna Health Core
Location: G:\My Drive\JennaProject\JennaHealthCore

Overview

Jenna Health Core (JHC) is designed to become the central hub for analyzing, visualizing, and optimizing your health data. By integrating directly with GarminDB and leveraging advanced analytics, the system will provide actionable insights and empower decision-making for improved fitness, recovery, and overall health.

Folder Structure

JennaHealthCore/

├── data/

│   ├── queries/          # SQL or Metabase queries

│   ├── raw/              # Any raw data exports or backups

│   └── processed/        # Outputs from analyses

├── src/                  # Core codebase

│   ├── api/              # Data-fetching and database interfaces

│   ├── analysis/         # Analytics scripts and modules

│   ├── ui/               # Visualization and reports (optional)

│   └── utils/            # Helper functions and utilities

├── tests/                # Unit and integration tests

├── docs/                 # Documentation and guides

└── README.md             # Project description and setup instructions

Development Phases

Phase 1: Foundation

- Setup:

  - Initialize a fresh Git repository.

  - Create a new main branch and commit the base folder structure.

  - Add .gitignore for Python virtual environments (venv/) and unnecessary system files.

- Environment:

  - Ensure GarminDB CLI works seamlessly within the virtual environment.

  - Create a cron job to periodically run the following:

  - source ~/GarminDB/garmindb/garmindb/venv/bin/activate && \

  - cd ~/GarminDB && \

  - garmindb_cli.py --all --download --import --analyze --latest

Phase 2: Data Integration

- Develop a script in src/api/ to query the GarminDB SQLite database and fetch:

  - Resting heart rate (RHR)

  - Body battery

  - Stress

  - Activity metrics (steps, intensity minutes, etc.)

  - Sleep data

Phase 3: Analytics Modules

- Build in src/analysis/:

  - Trend analysis for RHR and body battery.

  - Correlation analysis between activities, sleep, and stress.

  - Predictive models for recovery and performance optimization.

Phase 4: Visualization

- Use Python visualization libraries (Matplotlib, Plotly, or similar) to:

  - Create time-series graphs for key metrics.

  - Highlight anomalies and trends.

Phase 5: Automation and Reporting

- Schedule automated weekly reports (PDFs or emails) summarizing:

  - Health trends.

  - Alerts for potential overtraining or insufficient recovery.

Phase 6: Advanced Features

- Integration with JennaCore:

  - Synchronize Jenna Health Core with the broader Jenna ecosystem.

  - Allow real-time monitoring and nudges for optimal performance.

- Machine Learning Models:

  - Build simple ML models for forecasting and personalized recommendations.

Key Tools and Dependencies

- Python Libraries:

  - pandas for data manipulation.

  - numpy for calculations.

  - matplotlib or plotly for visualizations.

  - sqlite3 for database access.

- Database:

  - GarminDB SQLite database for querying health data.

- Task Automation:

  - Cron jobs for periodic updates.

- Version Control:

  - Git repository hosted in your preferred environment.

Next Steps

- Setup Git Repository:

  - Initialize Git in the project folder.

  - Push the repository to your preferred hosting service (GitHub, GitLab, etc.).

- Write Initial Code:

  - Develop a Python script in src/api/ for querying GarminDB.

- Document Everything:

  - Use README.md to explain project purpose and setup.

  - Add docstrings to all functions for clarity.

- Test the Integration:

  - Run queries against the GarminDB and validate outputs.

This is the blueprint for Jenna Health Core. Let me know when you're ready to dive into any of the phases, and we'll make it happen step by step! 🚀